PES UNIVERSITY, BANGALORE

Department of Computer Science and Engineering

B.TECH. (CSE)  |  V SEMESTER

UE24CS341A – SOFTWARE ENGINEERING

SOFTWARE TEST PLAN (STP)

FOR

SNAKE GAME

Version: 1.0  |  Status: Draft

Date: October 2025

SUBMITTED BY

| S.No | Name | SRN |
| --- | --- | --- |
| 1 | BADDELA GURU NIKIL KUMAR REDDY | PES2UG24CS107 |
| 2 | BANDIATMAKURU KODANDAPAANI REDDY | PES2UG24CS108 |
| 3 | BASAVA PRABHU | PES2UG24CS109 |
| 4 | BASAVARAJ RAMESH | PES2UG24CS110 |

Team 11  |  Section B

DEPARTMENT OF COMPUTER SCIENCE & ENGINEERING

BENGALURU – 560085, KARNATAKA, INDIA

# 1. Introduction

## 1.1 Purpose

This Software Test Plan (STP) defines the testing strategy, scope, schedule, resources, and responsibilities for validating the Snake Game (v1.0). The document ensures that all functional requirements (FR-01 through FR-48) and non-functional requirements (NFR-01 through NFR-05) specified in the Snake Game SRS (v1.0) are verified through systematic unit, integration, and system-level testing.

The goal is to detect defects early, verify requirement coverage, and confirm the system meets the quality standards set by the Software Engineering course (UE24CS341A) at PES University, Bangalore.

## 1.2 Scope

Testing covers all modules of the Snake Game implemented in C++ with SFML 2.5+, including:

• Core gameplay: snake movement, food spawning, collision detection.

• Extended features: level progression, obstacle generation, high score management, pause/resume.

• UI screens: main menu, difficulty selection, game screen with HUD, pause overlay, game over screen, high score screen, score-entry overlay.

• Non-functional attributes: rendering performance (FPS), input latency, startup time, memory usage, and file I/O correctness.

Out of scope:

• SFML library internals (window creation, graphics driver compatibility — assumed stable by SFML).

• Host OS keyboard driver or display driver behaviour.

• Network functionality (the game has no network component).

## 1.3 References

| # | Document | Version / Source |
| --- | --- | --- |
| 1 | Snake Game Software Requirements Specification (SRS) | v1.0 – Team 11, Sep 2025 |
| 2 | PES University SE Mini-Project Guidelines (Jackfruit) | 2025, UE24CS341A |
| 3 | SFML 2.5.1 Documentation | https://www.sfml-dev.org/documentation/2.5.1/ |
| 4 | GoogleTest Framework Documentation | https://google.github.io/googletest/ |
| 5 | gcov / lcov Coverage Tool Documentation | GNU / Linux man pages |
| 6 | Jenkins CI Documentation | https://www.jenkins.io/doc/ |
| 7 | SonarQube Documentation | https://docs.sonarqube.org/ |
| 8 | IEEE 829 – Standard for Software Test Documentation | IEEE Standards |

## 1.4 Definitions

| Term / Acronym | Definition |
| --- | --- |
| STP | Software Test Plan – this document. |
| SRS | Software Requirements Specification – the requirements baseline document for this project. |
| FR | Functional Requirement – a specific capability the system must provide (FR-01 to FR-48 as per SRS). |
| NFR | Non-Functional Requirement – a quality constraint such as performance or reliability (NFR-01 to NFR-05). |
| UT | Unit Test – a test targeting a single C++ class or function in isolation. |
| IT | Integration Test – a test verifying the interaction between two or more modules. |
| ST | System Test – an end-to-end test of the complete running game application. |
| RTM | Requirement Traceability Matrix – maps each requirement to its corresponding test case(s). |
| CI/CD | Continuous Integration / Continuous Deployment pipeline (Jenkins + GitHub). |
| gcov / lcov | GNU coverage tools measuring C++ code and branch coverage after GoogleTest execution. |
| SFML | Simple and Fast Multimedia Library – the C++ graphics and windowing library used in the project. |
| HUD | Heads-Up Display – on-screen overlay showing live score, level, and high score. |
| Game Tick | One iteration of the game loop, during which snake position and collisions are updated. |

# 2. Test Items

The following software modules constitute the test items for this project. Each module maps to one or more system features defined in the SRS.

| Module / Class | Language | Responsibility | Owner (SRN) |
| --- | --- | --- | --- |
| Snake | C++ | Manages snake body segments, direction, growth logic. | PES2UG24CS107 |
| Food | C++ | Random food placement; detects head-food overlap. | PES2UG24CS107 |
| CollisionDetector | C++ | Wall, self, and obstacle collision detection per tick. | PES2UG24CS107 |
| LevelManager | C++ | Level threshold logic, speed recalculation, level counter. | PES2UG24CS108 |
| Obstacle | C++ | Random obstacle placement, placement constraints. | PES2UG24CS108 |
| ScoreManager | C++ | Score tracking, leaderboard management, file I/O (scores.dat). | PES2UG24CS110 |
| GameEngine / Game | C++ | Game loop, state machine, tick timer, game state reset. | PES2UG24CS110 |
| InputHandler | C++ | Keyboard event capture and translation to game commands. | PES2UG24CS109 |
| Renderer | C++ | SFML rendering of grid, snake, food, obstacles, HUD. | PES2UG24CS109 |
| MenuScreen / Screens | C++ | Main menu, difficulty, game over, high score, score-entry screens. | PES2UG24CS109 |

# 3. Features to be Tested

All features below are mapped to functional requirement IDs from the SRS and to planned test case IDs.

| Feature | SRS Req IDs | Test Level | Planned Test Case IDs |
| --- | --- | --- | --- |
| Main Menu display and navigation | FR-01, FR-02 | Unit, System | UT-01, UT-02, ST-06 |
| Difficulty selection screen | FR-03 | Unit, System | UT-03, ST-06 |
| Game grid initialization | FR-04, FR-05, FR-06 | Unit | UT-04, UT-05, UT-06 |
| Application clean exit | FR-07 | System | UT-07, ST-01 |
| Snake continuous movement | FR-08, FR-11 | Unit, Integration | UT-08, UT-11, IT-01 |
| Arrow / WASD keyboard control | FR-09 | Unit, Integration | UT-09, IT-08 |
| Reverse-direction prevention | FR-10 | Unit | UT-10 |
| Distinct snake head rendering | FR-12 | System | UT-12, ST-01 |
| Single food item maintained on grid | FR-13, FR-14 | Unit | UT-13, UT-14 |
| Score +10 per food consumed | FR-15 | Unit, Integration | UT-15, IT-03 |
| Snake growth on food consumption | FR-16 | Unit, Integration | UT-16, IT-02 |
| HUD score display update | FR-17, FR-18 | Integration | IT-09, UT-17, UT-18 |
| Wall collision → Game Over | FR-19, FR-22 | Unit, Integration | UT-19, UT-22, IT-01 |
| Self-collision → Game Over | FR-20 | Unit | UT-20 |
| Obstacle collision → Game Over | FR-21 | Unit, Integration | UT-21, IT-01 |
| No false Game Over on snake growth | FR-23 | Unit | UT-23 |
| Level increment at score threshold | FR-24 | Unit, Integration | UT-24, IT-04 |
| Speed increase per level | FR-25 | Unit, Integration | UT-25, IT-04 |
| HUD level display | FR-26 | Integration | UT-26, IT-09 |
| LEVEL UP! notification | FR-27 | System | UT-27, ST-02 |
| Max level plateau at Level 10 | FR-28 | Unit | UT-28 |
| Initial obstacles per difficulty | FR-29 | Unit, System | UT-29, ST-01 |
| 2 new obstacles per level up | FR-30 | Unit, Integration | UT-30, IT-05 |
| Obstacles on unoccupied cells only | FR-31 | Unit | UT-31 |
| Distinct obstacle rendering | FR-32 | System | UT-32, ST-01 |
| Pseudo-random seeding from clock | FR-33 | Unit | UT-33 |
| Top-5 leaderboard maintained | FR-34 | Unit | UT-34 |
| scores.dat persistence | FR-35 | Unit, Integration | UT-35, IT-06 |
| Load leaderboard on startup; handle corruption | FR-36 | Unit, Integration | UT-36, IT-06 |
| Initials prompt on qualifying score | FR-37 | System | UT-37, ST-03 |
| Leaderboard sorted descending display | FR-38 | Unit, System | UT-38, ST-03 |
| HUD shows current session high score | FR-39 | Integration | UT-39, IT-07 |
| P key → PAUSED state transition | FR-40 | Unit, System | UT-40, ST-04 |
| Game halted during PAUSED state | FR-41 | Integration | UT-41, IT-08 |
| PAUSED overlay rendered | FR-42 | System | UT-42, ST-04 |
| Resume from identical game state | FR-43 | Integration, System | UT-43, IT-08, ST-04 |
| No directional input accepted while paused | FR-44 | Unit | UT-44 |
| Game Over screen content | FR-45 | System | UT-45, ST-01 |
| Restart and Main Menu options on Game Over | FR-46 | System | UT-46, ST-05 |
| Full state reset on restart | FR-47 | Integration, System | UT-47, IT-08, ST-05 |
| Leaderboard check before Game Over screen | FR-48 | Integration | UT-48, IT-07 |
| Frame rate ≥ 60 FPS | NFR-01 | System Performance | ST-07 |
| Input latency ≤ 1 tick | NFR-02 | System Performance | ST-07 |
| Startup time ≤ 3 seconds | NFR-03 | System Performance | ST-08 |
| File I/O ≤ 100 ms | NFR-04 | Integration | IT-06 |
| Memory footprint ≤ 128 MB | NFR-05 | System Performance | ST-09 |

# 4. Features Not to be Tested

| Feature / Component | Reason for Exclusion |
| --- | --- |
| SFML library internals (window management, event loop, GPU rendering pipeline) | SFML is a third-party, well-tested library. Bugs at this layer are not the team's responsibility. |
| Host OS keyboard driver and display driver | Platform-level components outside project scope. |
| CMake build system correctness beyond project compilation | Build-tool testing is not part of the SE course evaluation. |
| Jenkins CI/CD pipeline internals | Pipeline is infrastructure; only pipeline outputs (build pass/fail, coverage reports) are evaluated. |
| SonarQube rule engine | Third-party static analysis tool; only its findings on our code are actionable. |
| Network functionality | The game has no network features; no network testing is applicable. |
| Multi-monitor or resolution scaling below 1280×720 | Out-of-scope hardware configuration. |
| Multiplayer game logic | Not a feature of this project version. |

# 5. Test Approach / Strategy

## 5.1 Test Levels

| Level | Tool / Method | Scope | Executed By |
| --- | --- | --- | --- |
| Unit Testing (UT) | GoogleTest (gtest) | Each C++ class in isolation: Snake, Food, Obstacle, CollisionDetector, LevelManager, ScoreManager. SFML rendering is mocked or decoupled so tests run headless. | Module owner (see Section 9) |
| Integration Testing (IT) | GoogleTest; manual functional verification | Interactions between paired/grouped modules: Snake+Collision, Snake+Food+GameEngine, LevelManager+Obstacle, ScoreManager+FileSystem, GameEngine+InputHandler. | All team members |
| System Testing (ST) | Manual test execution against running game window | End-to-end game sessions verifying complete use cases (UC-01 through UC-11) on target hardware. Includes functional, performance, and usability tests. | All team members (coordinated by QA Lead) |

## 5.2 Test Types

| Type | Description | Requirements Covered |
| --- | --- | --- |
| Functional Testing | Verify each FR produces the specified system behaviour for valid inputs. | FR-01 to FR-48 |
| Boundary / Edge-Case Testing | Test at grid edges (wall collision), score exactly at threshold, minimum tick interval. | FR-08, FR-19, FR-24, FR-25, FR-28 |
| Negative Testing | Invalid/unexpected inputs: opposite direction key, corrupt scores.dat, food on obstacle cell. | FR-10, FR-14, FR-31, FR-36 |
| Regression Testing | Re-run full UT and IT suites after each code change merged to main branch via CI/CD. | All FR |
| Performance Testing | Measure FPS, input latency, startup time, and memory usage during a 10-minute gameplay session. | NFR-01 to NFR-05 |
| Usability Testing | Structured walk-through with a peer student not on Team 11 to verify instructions are clear and controls are learnable within 2 minutes. | NFR (Usability) |
| Code Coverage Analysis | gcov/lcov report generated by CI pipeline after GoogleTest execution. Target: ≥ 70% branch coverage on logic modules. | All FR (coverage metric) |

## 5.3 Entry Criteria

• All planned source files for a module are committed and the CMake build succeeds without errors or warnings on GCC 9+.

• GoogleTest is configured in the CMakeLists.txt and at least one placeholder test compiles successfully.

• SFML 2.5.1 is installed on the test machine and a sample SFML window renders without error.

• SRS v1.0 is baselined and reviewed; requirements are stable (no open critical change requests).

• scores.dat test fixtures (valid and corrupt versions) are prepared and committed to the test/data/ directory.

## 5.4 Exit Criteria

• 100% of planned unit and integration test cases (UT-01 to UT-48, IT-01 to IT-09) have been executed.

• 100% of planned system test cases (ST-01 to ST-09) have been executed with Actual Result and Pass/Fail recorded.

• 0 critical or high-severity defects remain open (blocking or incorrect core gameplay).

• Branch coverage ≥ 70% on Snake, Food, CollisionDetector, LevelManager, Obstacle, and ScoreManager classes.

• All NFR tests (ST-07, ST-08, ST-09) produce results within specified thresholds.

• All defects logged; accepted 'won't fix' or 'low priority' items documented with rationale.

## 5.5 Security Validation

Although the Snake Game is a standalone offline application, the following security checks are included to comply with course requirements:

| Check | Method | Criteria |
| --- | --- | --- |
| scores.dat write access isolation | Verify the application only writes to its own application directory; check for no writes to system directories or other user directories. | No file created outside app directory |
| scores.dat corruption handling | Supply a hand-crafted corrupt scores.dat (invalid format, truncated file, wrong delimiter) and launch the game. | Game launches cleanly; leaderboard initialises empty; no crash or exception propagated to user. |
| scores.dat basic integrity check | Verify the application checks a length/record-count field or simple checksum on file load. | Corruption detected and gracefully handled per FR-36. |
| Input sanitisation | Enter non-alphabetic characters when the score-entry overlay prompts for initials. | Only A–Z characters accepted; non-alpha input is silently ignored or rejected. |
| No network egress | Monitor network connections during a full 10-minute game session using system tools (netstat / ss / Wireshark). | Zero outbound connections observed. |
| Static analysis (SonarQube) | Integrate SonarQube into Jenkins pipeline; review report for security hotspots and critical code smells. | 0 critical or blocker findings in the final build. |

# 6. Test Environment

| Component | Specification |
| --- | --- |
| Operating System | Windows 10/11 or Ubuntu 20.04 LTS (both must be verified) |
| Compiler | GCC 9.4+ (Linux) / MSVC 2019+ (Windows), C++17 standard |
| Graphics Library | SFML 2.5.1 (Window, Graphics, System modules installed) |
| Build System | CMake 3.16+ |
| Unit Test Framework | GoogleTest 1.14+ (linked via CMake FetchContent or system package) |
| Coverage Tool | gcov (bundled with GCC) + lcov 1.15+ for HTML reports |
| Static Analysis | SonarQube Community Edition (integrated with Jenkins) |
| CI Tool | Jenkins LTS, connected to GitHub repository via webhook |
| Performance Monitoring | SFML internal clock (FPS counter); Valgrind / heaptrack (memory); system time for startup |
| Display | 1280 × 720 minimum, 60 Hz refresh |
| Input | Standard USB or built-in keyboard |
| Test Data | scores.dat fixtures: valid 5-entry file, valid 3-entry file, empty file, corrupt file, absent file — stored in test/data/ |
| Repository | GitHub (Team 11 private repository, shared with course instructor) |

# 7. Test Schedule

| Milestone | Description | Target Date | Responsible |
| --- | --- | --- | --- |
| SRS Baseline | SRS v1.0 finalised and reviewed | 05-Sep-2025 | All – Team 11 |
| Test Plan Draft | STP v1.0 completed and reviewed | 15-Oct-2025 | QA Lead (Basavaraj Ramesh) |
| Unit Test Design | All UT-01 to UT-48 test case entries designed in template | 20-Oct-2025 | Module owners (see Section 9) |
| Integration Test Design | IT-01 to IT-09 test case entries designed | 25-Oct-2025 | All – Team 11 |
| System Test Design | ST-01 to ST-09 test case entries designed | 28-Oct-2025 | All – Team 11 |
| Test Environment Setup | GoogleTest, gcov, Jenkins pipeline verified on team machines | 01-Nov-2025 | PES2UG24CS108 (Kodandapaani) |
| Unit Test Execution | Execute UT-01 to UT-48 via GoogleTest; record results | 01-Nov-2025 – 10-Nov-2025 | Module owners |
| Integration Test Execution | Execute IT-01 to IT-09; record results | 11-Nov-2025 – 16-Nov-2025 | All – Team 11 |
| System Test Execution | Execute ST-01 to ST-09 manually; record results | 17-Nov-2025 – 25-Nov-2025 | All – Team 11 |
| Defect Fix and Regression | Fix critical defects; re-run affected test cases | 25-Nov-2025 – 30-Nov-2025 | All – Team 11 |
| Coverage Report | Generate gcov/lcov HTML report; verify ≥ 70% branch coverage | 01-Dec-2025 | PES2UG24CS107 (Nikil Kumar) |
| Test Summary Report | Compile and submit final test summary, RTM, and metrics | 05-Dec-2025 | QA Lead (Basavaraj Ramesh) |
| Final Demo & Submission | Working demo and project report submission | As per course schedule | All – Team 11 |

# 8. Test Deliverables

| Deliverable | Description | Format | Owner |
| --- | --- | --- | --- |
| Software Test Plan (this document) | Testing strategy, scope, schedule, and responsibilities. | Word (.docx) / PDF | QA Lead |
| Unit Test Cases (UT-01 to UT-48) | Completed test case template for each unit test with pre-conditions, steps, data, expected/actual results, and pass/fail. | Word (.docx) as per Jackfruit Phase-3 template | Module owners |
| Integration Test Cases (IT-01 to IT-09) | Same template as above for integration-level tests. | Word (.docx) | All – Team 11 |
| System Test Cases (ST-01 to ST-09) | Same template for end-to-end system tests including performance tests. | Word (.docx) | QA Lead + All |
| GoogleTest Source Files | C++ test source files (test_snake.cpp, test_food.cpp, etc.) committed to test/ directory in the GitHub repository. | C++ source (.cpp) | Module owners |
| CI Pipeline Configuration | Jenkinsfile defining build → test → coverage → SonarQube stages. | Jenkinsfile | PES2UG24CS108 |
| Code Coverage Report (lcov HTML) | Branch and line coverage report generated after GoogleTest execution. | HTML (lcov output) | PES2UG24CS107 |
| SonarQube Analysis Report | Static analysis findings exported from SonarQube dashboard. | PDF / HTML export | All – Team 11 |
| Defect Log | All defects found during testing with severity, status, and resolution. | Spreadsheet / GitHub Issues | All – Team 11 |
| Test Summary Report | Final report summarising executed cases, pass/fail counts, coverage metrics, and open defects. | Word (.docx) / PDF | QA Lead |

# 9. Roles and Responsibilities

| Role | Name | SRN | Responsibility |
| --- | --- | --- | --- |
| QA Lead | Basavaraj Ramesh | PES2UG24CS110 | Prepare and maintain the Test Plan; coordinate test execution schedule; compile Test Summary Report; manage defect log in GitHub Issues; own integration test IT-08, IT-07, and system tests ST-03 to ST-05. |
| Test Engineer 1 | Baddela Guru Nikil Kumar Reddy | PES2UG24CS107 | Design and execute unit tests for Snake, Food, and CollisionDetector modules (UT-01 to UT-23); generate and verify gcov/lcov coverage reports; own integration tests IT-01, IT-02, IT-03. |
| Test Engineer 2 | Bandiatmakuru Kodandapaani Reddy | PES2UG24CS108 | Design and execute unit tests for LevelManager and Obstacle modules (UT-24 to UT-33); set up and maintain Jenkins CI pipeline (build + test + SonarQube); own integration tests IT-04, IT-05. |
| Test Engineer 3 | Basava Prabhu | PES2UG24CS109 | Design and execute unit tests for Renderer, InputHandler, and MenuScreen modules (UT-12, UT-17, UT-26, UT-27, UT-32, UT-40 to UT-44); coordinate and execute all system tests (ST-01, ST-02, ST-06, ST-07, ST-08, ST-09); own integration test IT-09. |
| Course Evaluator | Course Instructor (UE24CS341A) | – | Review Test Plan and Test Summary Report for completeness; approve test coverage adequacy; sign off on overall testing quality during Jackfruit evaluation. |

# 10. Risks and Mitigation

| # | Risk | Severity | Probability | Mitigation |
| --- | --- | --- | --- | --- |
| R-01 | Unstable build blocks test execution (compilation errors in game engine late in sprint) | High | Medium | Merge code to main only via reviewed pull requests with CI passing. Maintain a stable branch separate from feature branches. |
| R-02 | SFML rendering cannot be easily unit-tested headlessly, reducing unit test coverage | Medium | High | Decouple game logic classes (Snake, Food, etc.) completely from SFML types. Use interfaces/mockable abstractions so GoogleTest can run logic tests without a display. |
| R-03 | Team member unavailable during test execution period (exam, illness) | Medium | Medium | Distribute test case ownership across all members. Any member can execute any test case since all cases are fully documented with steps and data. |
| R-04 | scores.dat file permission issues in CI environment | Low | Medium | Ensure CI pipeline runs tests in a writable temp directory; verify in Jenkinsfile before test execution. |
| R-05 | Performance targets (60 FPS, ≤128 MB) not met on older dev machines | Medium | Low | Test on the lowest-spec machine in the team first. If targets not met, profile with gprof/Valgrind before optimising rendering calls. |
| R-06 | Incorrect collision detection causes hard-to-reproduce false Game Over | High | Low | Write parametric unit tests covering all four walls, multiple self-collision positions, and multiple obstacle positions. Add a debug render mode. |
| R-07 | SonarQube not available or not configured before deadline | Low | Medium | Fallback to cppcheck (CLI) as a lightweight static analysis alternative. Document the substitution in the Test Summary Report. |

# 11. Assumptions & Dependencies

## 11.1 Assumptions

• SRS v1.0 is stable and baselined before test case design begins. Any post-baseline requirements change triggers a STP update.

• All team members have access to a development machine with GCC 9+ and SFML 2.5.1 installed for local test execution.

• The GitHub repository is accessible by all team members and the course instructor throughout the testing period.

• GoogleTest v1.14+ can be fetched via CMake FetchContent or installed via the system package manager (apt / vcpkg).

• The game logic modules (Snake, Food, CollisionDetector, LevelManager, Obstacle, ScoreManager) will be designed with no SFML dependencies, enabling headless GoogleTest execution.

• The test data fixtures (scores.dat variants) prepared by Test Engineer 1 will be available before integration test execution begins.

## 11.2 Dependencies

• Implementation of each module must be at a testable state before its corresponding unit tests can be executed.

• Jenkins CI environment must be configured (GitHub webhook, GCC, SFML, GoogleTest, gcov, SonarQube plugin) before automated regression testing begins.

• System tests (ST series) depend on all modules passing unit and integration tests first.

• The performance system tests (ST-07 to ST-09) require a machine meeting the minimum hardware specification defined in SRS Section 2.4.

• The usability test (related to NFR usability) requires availability of at least one peer student outside Team 11 as a test participant.

# 12. Suspension & Resumption Criteria

## 12.1 Suspension Criteria

Testing shall be suspended if any of the following conditions are met:

• The CMake build fails on the main branch for more than 24 hours (blocking all test execution).

• More than 30% of planned test cases for a module are blocked by a single unresolved defect.

• The test environment (SFML, GoogleTest, Jenkins) is unavailable or misconfigured for more than 4 hours.

• A critical defect is found that corrupts game state globally (e.g., the Snake struct's memory is corrupted on every run), making further test results unreliable.

## 12.2 Resumption Criteria

Testing shall resume when:

• The blocking defect or build failure is resolved and the CI pipeline reports a green build.

• A workaround or fix for the blocking issue is applied and verified on a test branch.

• The test environment is restored and validated with a smoke test (UT-01 and ST-01 pass).

• All previously executed test cases that were potentially affected by the blocking issue are re-executed and results recorded.

# 13. Test Case Management & Traceability

## 13.1 Test Case Organisation

Test cases are organised into three suites. The Jackfruit Phase-3 template (as required by course guidelines) is used for all individual test case entries. All test cases are stored in the GitHub repository under the test/cases/ directory and committed with their Actual Result and Test Result columns filled in after execution.

| Suite | ID Range | Count | Tool |
| --- | --- | --- | --- |
| Unit Tests | UT-01 to UT-48 | 48 | GoogleTest (automated) |
| Integration Tests | IT-01 to IT-09 | 9 | GoogleTest + manual verification |
| System Tests | ST-01 to ST-09 | 9 | Manual (documented in Phase-3 template) |

## 13.2 Requirement Traceability Matrix (Summary)

Full RTM is in SRS Appendix C. The summary below shows representative mappings. Every FR and NFR is covered by at least one test case.

| Req ID | Brief Description | UT ID(s) | IT ID(s) | ST ID(s) |
| --- | --- | --- | --- | --- |
| FR-01 | Main menu 4 options | UT-01 | – | ST-06 |
| FR-05 | Snake start position | UT-05 | – | ST-01 |
| FR-08 | Tick interval by difficulty/level | UT-08 | IT-04 | ST-02 |
| FR-10 | No reverse direction | UT-10 | – | – |
| FR-13 | One food item on grid | UT-13 | IT-02 | ST-01 |
| FR-15 | Score +10 per food | UT-15 | IT-03 | ST-01 |
| FR-19 | Wall collision → Game Over | UT-19 | IT-01 | ST-01 |
| FR-20 | Self-collision → Game Over | UT-20 | IT-01 | – |
| FR-24 | Level increment at threshold | UT-24 | IT-04 | ST-02 |
| FR-29 | Initial obstacles by difficulty | UT-29 | – | ST-01 |
| FR-35 | Persist leaderboard to scores.dat | UT-35 | IT-06 | ST-03 |
| FR-36 | Handle corrupt scores.dat | UT-36 | IT-06 | – |
| FR-40 | P key → PAUSED state | UT-40 | IT-08 | ST-04 |
| FR-43 | Resume from identical state | UT-43 | IT-08 | ST-04 |
| FR-47 | Full state reset on restart | UT-47 | IT-08 | ST-05 |
| NFR-01 | FPS ≥ 60 | – | – | ST-07 |
| NFR-03 | Startup time ≤ 3 s | – | – | ST-08 |
| NFR-05 | Memory ≤ 128 MB | – | – | ST-09 |

## 13.3 Integration Test Reference

| IT ID | Modules Under Test | Interaction Verified | Related FRs |
| --- | --- | --- | --- |
| IT-01 | Snake + CollisionDetector + GameEngine | Wall, self, and obstacle collisions correctly transition GameEngine to GAME_OVER state. | FR-19, FR-20, FR-21, FR-22 |
| IT-02 | Snake + Food + GameEngine | Snake body grows by one segment immediately after head occupies food cell. | FR-16, FR-13 |
| IT-03 | Snake + Food + GameEngine + ScoreManager | Score increments by 10 and new food is spawned after consumption. | FR-15, FR-13, FR-14 |
| IT-04 | LevelManager + GameEngine + Snake | Level counter increments and tick interval decreases when score threshold is reached. | FR-24, FR-25, FR-08 |
| IT-05 | LevelManager + Obstacle | Two new obstacle tiles are placed at valid cells on every LevelManager::levelUp() call. | FR-30, FR-31 |
| IT-06 | ScoreManager + File System (scores.dat) | ScoreManager correctly reads valid file, detects corrupt file (resets leaderboard), and writes updated leaderboard within 100 ms. | FR-35, FR-36, NFR-04 |
| IT-07 | ScoreManager + GameEngine | After game over, if final score > 5th-place score, GameEngine transitions to SCORE_ENTRY state. | FR-48, FR-34, FR-39 |
| IT-08 | InputHandler + GameEngine | P key toggles between PLAYING and PAUSED; directional input ignored in PAUSED; R key triggers state reset in GAME_OVER. | FR-40, FR-41, FR-43, FR-44, FR-47 |
| IT-09 | Renderer + GameEngine | HUD score, level, and high-score values in Renderer match GameEngine state after each food consumption and level-up event. | FR-17, FR-26, FR-39 |

# 14. Test Metrics & Reporting

## 14.1 Metrics Collected

| Metric | Formula / Method | Target | Reporting Frequency |
| --- | --- | --- | --- |
| Test case execution % | (Executed TCs / Total Planned TCs) × 100 | 100% by exit criteria | Weekly during test phase |
| Test pass rate | (Passed TCs / Executed TCs) × 100 | ≥ 95% pass rate at system test exit | Weekly |
| Defect density | Total defects found / KLOC (thousand lines of code) | Tracked; no specific threshold | End of each test level |
| Defect open/close rate | Defects opened vs. closed per week | All critical defects closed before exit | Weekly |
| Branch coverage | gcov/lcov branch coverage on logic modules | ≥ 70% | After each CI run |
| Line coverage | gcov/lcov line coverage on logic modules | ≥ 80% | After each CI run |
| FPS (Performance) | SFML clock measurement over 1000 frames | ≥ 60 FPS | System test ST-07 |
| Memory usage (Performance) | Valgrind / heaptrack peak heap usage | ≤ 128 MB | System test ST-09 |
| Startup time (Performance) | Time from process launch to Main Menu rendered (wall clock) | ≤ 3 seconds | System test ST-08 |
| Requirement coverage | (FRs with ≥ 1 test case / Total FRs) × 100 | 100% | Before test execution begins |

## 14.2 Reports

| Report | Content | Audience | Frequency |
| --- | --- | --- | --- |
| Weekly Execution Status | Test cases executed this week, pass/fail counts, new defects opened, defects closed. | All team members | Weekly during test execution |
| CI Build Report | Build status (pass/fail), GoogleTest results, gcov coverage summary, SonarQube findings count. Generated automatically by Jenkins. | All team members, accessible via Jenkins dashboard | Per commit to main branch |
| Final Test Summary Report | Total TCs executed, pass/fail breakdown by suite (UT/IT/ST), final coverage numbers, all defects with status, performance test results, requirement coverage %, overall test verdict. | Course Instructor, All team members | Once, after exit criteria met |

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | Basavaraj Ramesh (PES2UG24CS110) |  |
| Dev Lead | Baddela Guru Nikil Kumar Reddy (PES2UG24CS107) |  |
| Team Member | Bandiatmakuru Kodandapaani Reddy (PES2UG24CS108) |  |
| Team Member | Basava Prabhu (PES2UG24CS109) |  |
| Course Instructor | [Name] – UE24CS341A, PES University |  |